THINKIFIC INTEGRATION PROPOSAL

KCU Coach Dashboard

Production-Level Integration Architecture & Implementation Plan

Prepared: January 2026

Version: 1.0

# Executive Summary

This proposal outlines a comprehensive integration between KCU Coach Dashboard and Thinkific LMS to create a unified learning experience. The integration will seamlessly link courses, quizzes, videos, and analytics from Thinkific while preserving KCU Coach's existing gamification, social sharing, and advanced analytics features.

### Key Benefits

- Single source of truth for course content managed in Thinkific

- Real-time progress synchronization across platforms

- Enhanced analytics combining Thinkific data with KCU Coach's LTP metrics

- Preserved gamification system (achievements, win cards, leaderboards)

- Maintained social sharing capabilities for trading wins

# 1. Thinkific API Capabilities

Thinkific provides both REST and GraphQL APIs for comprehensive platform integration. Based on our analysis, here are the key capabilities:

## 1.1 REST API Endpoints

| Endpoint | Capabilities |
| --- | --- |
| /courses | List all courses, get course by ID, view curriculum (chapters/lessons) |
| /chapters | Get chapter details, list lessons within chapters |
| /contents | Access lesson content, video metadata, quizzes |
| /users | User management, profiles (with appropriate scopes) |
| /enrollments | View/manage user enrollments, enrollment status |
| /products | Product catalog, bundles, pricing |
| /bundles | Course bundles and collections |

## 1.2 GraphQL API (Recommended)

Thinkific recommends using GraphQL for new integrations as it provides deeper access to student-related data:

- Quiz Results: Grades, attempts, individual question answers

- Course Completion: Detailed progress tracking per student

- Survey Submissions: Student feedback and responses

- Assignment Data: Submissions and grading automation

## 1.3 Webhook Events

Real-time event notifications for immediate synchronization:

| Event | Use Case in KCU Coach |
| --- | --- |
| user.created | Sync new users, create KCU Coach profiles |
| enrollment.created | Initialize progress tracking, unlock modules |
| lesson.completed | Update progress, trigger achievement checks |
| enrollment.progress | Real-time progress percentage updates |
| course.completed | Award achievements, update leaderboard, enable win cards |

## 1.4 Rate Limits

- REST API: 120 requests/minute, max 10 concurrent requests

- GraphQL API: Cost-based limiting (query complexity determines cost)

- Webhooks: 14 retry attempts over 16 hours, 30-day history retention

# 2. Current KCU Coach Architecture

Understanding the existing system is critical for seamless integration. Here's what we're working with:

## 2.1 Technology Stack

- Frontend: Next.js 14+ with React, TypeScript, Tailwind CSS

- Backend: Next.js API Routes, Supabase (PostgreSQL)

- Auth: Supabase Auth with Discord OAuth

- Real-time: Supabase Realtime subscriptions

- Caching: Redis for market data and session management

## 2.2 Existing Learning System

| Component | Current Implementation |
| --- | --- |
| Modules | 9 modules defined in curriculum.ts (Fundamentals, Price Action, Indicators, LTP Framework, etc.) |
| Lessons | 37+ lessons with video_id references, key takeaways, durations |
| Progress Tracking | user_lesson_progress, user_module_progress tables in Supabase |
| Quizzes | quiz_attempts table, JSON questions storage, passing_score thresholds |
| Knowledge Base | knowledge_chunks table for RAG (embeddings for AI coach) |

## 2.3 Gamification System (TO BE PRESERVED)

These features must remain fully functional after integration:

- Achievements: 13 achievement types (first_trade, week_streak, quiz_master, ltp_compliant_10, etc.)

- Win Cards: Shareable cards for trades, streaks, milestones with Twitter/download options

- Leaderboards: Ranking system with weekly competitions

- XP System: Experience points tied to achievements and learning progress

- LTP Scoring: Levels, Trends, Patience scoring for trade quality analysis

# 3. Integration Architecture

## 3.1 Data Flow Overview

The integration follows a hybrid approach: Thinkific serves as the content source of truth, while KCU Coach maintains its own progress tracking enhanced with Thinkific data.

[THINKIFIC] ----webhook/API----> [KCU Coach API] -----> [Supabase]

^                                    |                    |

|                                    v                    v

[Content Mgmt]                    [Gamification]      [Analytics]

## 3.2 New Database Tables

| Table Name | Purpose |
| --- | --- |
| thinkific_courses | Cache Thinkific course data with local mapping to curriculum.ts modules |
| thinkific_lessons | Lesson content cache including video URLs, descriptions, durations |
| thinkific_enrollments | User enrollment status synced from Thinkific |
| thinkific_quiz_results | Detailed quiz results including question-level answers |
| thinkific_sync_log | Audit trail for sync operations, error tracking |
| user_thinkific_mapping | Link KCU Coach user IDs to Thinkific user IDs |

## 3.3 New API Routes

| Route | Function |
| --- | --- |
| /api/thinkific/webhook | Receive and process Thinkific webhook events |
| /api/thinkific/sync/courses | Manual/scheduled course content sync |
| /api/thinkific/sync/progress | Sync user progress from Thinkific GraphQL |
| /api/thinkific/quiz-results/[userId] | Fetch detailed quiz results for analytics |
| /api/thinkific/embed/[lessonId] | Generate secure video embed URLs |

# 4. Implementation Plan

## Phase 1: Foundation (Week 1-2)

- Set up Thinkific API client library with rate limiting

- Create database migrations for new tables

- Implement secure API key storage (environment variables, not in code)

- Build webhook endpoint with signature verification

- Create user mapping system (Thinkific ID <-> KCU Coach ID)

## Phase 2: Content Sync (Week 3-4)

- Build course content sync service

- Map Thinkific courses to existing curriculum.ts modules

- Implement lesson content fetching with video embed support

- Create quiz question sync (Thinkific -> KCU Coach quiz format)

- Build scheduled sync job (daily content refresh)

## Phase 3: Progress Tracking (Week 5-6)

- Implement webhook handlers for lesson.completed, enrollment.progress

- Sync progress to existing user_lesson_progress table

- Build GraphQL client for detailed quiz results

- Connect progress updates to achievement system

- Trigger XP awards on course/module completion

## Phase 4: Analytics Integration (Week 7-8)

- Build combined analytics dashboard

- Integrate Thinkific quiz scores with LTP performance metrics

- Create learning vs. trading correlation reports

- Implement admin analytics view for cohort analysis

## Phase 5: UI Integration (Week 9-10)

- Update learning module pages to fetch from Thinkific

- Embed Thinkific video player in lesson pages

- Sync quiz UI with Thinkific quiz data

- Add module completion win cards

- Update LearningProgress component with Thinkific data

## Phase 6: Testing & Launch (Week 11-12)

- End-to-end testing of full learning flow

- Load testing webhook processing

- Beta testing with select users

- Documentation and runbook creation

- Production deployment with monitoring

# 5. Technical Specifications

## 5.1 Thinkific Service Module

New file: src/lib/thinkific.ts

// Core Thinkific API client with rate limiting

export class ThinkificClient {

private apiKey: string;

private subdomain: string;

private rateLimiter: RateLimiter;

// REST API methods

getCourses(): Promise<Course[]>

getChapters(courseId: string): Promise<Chapter[]>

getLessons(chapterId: string): Promise<Lesson[]>

getEnrollments(userId: string): Promise<Enrollment[]>

// GraphQL methods for detailed data

getQuizResults(userId: string, courseId: string)

getStudentProgress(userId: string): Promise<Progress>

}

## 5.2 Webhook Handler Structure

// src/app/api/thinkific/webhook/route.ts

export async function POST(request: NextRequest) {

// 1. Verify webhook signature

// 2. Parse event type

// 3. Route to appropriate handler:

//    - handleUserCreated()

//    - handleEnrollmentCreated()

//    - handleLessonCompleted()

//    - handleProgressUpdate()

//    - handleCourseCompleted()

// 4. Log to thinkific_sync_log

}

## 5.3 Database Migration

-- 015_thinkific_integration.sql

CREATE TABLE thinkific_courses (

id UUID PRIMARY KEY,

thinkific_id INTEGER UNIQUE NOT NULL,

local_module_id UUID REFERENCES learning_modules(id),

name VARCHAR(255),

description TEXT,

slug VARCHAR(100),

chapters_count INTEGER,

synced_at TIMESTAMPTZ DEFAULT NOW()

);

# 6. Gamification Integration Points

The following gamification triggers will be connected to Thinkific events:

| Thinkific Event | Gamification Action | Achievement/Reward |
| --- | --- | --- |
| First lesson.completed | Award XP, check streak | Possible: first_trade equivalent |
| Quiz 100% score | Track perfect quizzes | quiz_master (5 perfect quizzes) |
| course.completed | Major XP award, unlock win card | Module completion badge |
| 7 consecutive days | Streak achievement | week_streak (7-day engagement) |
| All modules complete | Graduation achievement | New: ltp_graduate badge |

## 6.1 New Achievement Types

Add to the existing achievement definitions in achievements/route.ts:

- module_complete_[slug]: Completed [Module Name] module

- ltp_graduate: Completed all LTP Framework modules

- learning_streak_30: 30-day learning streak

- quiz_perfectionist: 100% on all module quizzes

# 7. Analytics Dashboard Enhancements

The integration will enable powerful cross-platform analytics:

## 7.1 User Analytics View

- Combined learning progress (Thinkific) + trading performance (KCU)

- Quiz scores correlated with LTP compliance scores

- Time spent learning vs. trading win rate trends

- Module completion timeline with milestone markers

## 7.2 Admin Analytics View

- Cohort analysis: learning progress by enrollment month

- Drop-off analysis: which lessons/modules lose students

- Quiz difficulty analysis: question-level pass rates

- Correlation: module completion rates vs. trading success

## 7.3 Sample Dashboard Metrics

| Metric | Data Source |
| --- | --- |
| Overall Course Completion Rate | Thinkific GraphQL API |
| Average Quiz Score by Module | Thinkific Quiz Results + KCU quiz_attempts |
| Learning-to-Trading Conversion | Cross-reference: Thinkific completion + KCU trades |
| Most Rewatched Lessons | Thinkific video engagement data |
| LTP Compliance by Module Completed | KCU trades.ltp_score + thinkific_courses |

# 8. Security Considerations

## 8.1 API Key Management

- NEVER store API keys in code or share in chat (as was done in the initial request)

- Use environment variables: THINKIFIC_API_KEY, THINKIFIC_SUBDOMAIN

- Rotate API keys periodically (recommend quarterly)

- Use separate keys for development/staging/production

## 8.2 Webhook Security

- Verify webhook signatures using Thinkific's signing secret

- Implement replay attack prevention (check timestamps)

- Use HTTPS only for webhook endpoints

- Log all webhook events for audit trail

## 8.3 Data Privacy

- Only sync necessary user data (avoid PII where possible)

- Implement data retention policies for synced data

- Respect Thinkific's data handling requirements

- Enable user data export/deletion for GDPR compliance

# 9. Risk Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Thinkific API downtime | Learning content unavailable | Cache content locally with 24hr TTL, graceful degradation |
| Rate limit exceeded | Sync failures, stale data | Implement exponential backoff, queue system for bulk ops |
| Webhook delivery failure | Progress not synced | Scheduled sync job as backup, manual sync option |
| Data mapping errors | Wrong content displayed | Thorough testing, admin override capability |
| API breaking changes | Integration breaks | Version pinning, monitoring Thinkific changelogs |

# 10. Timeline & Resource Estimates

## 10.1 Timeline Summary

| Phase | Duration | Dependencies |
| --- | --- | --- |
| Phase 1: Foundation | 2 weeks | Thinkific API access |
| Phase 2: Content Sync | 2 weeks | Phase 1 complete |
| Phase 3: Progress Tracking | 2 weeks | Phase 2, Webhooks configured |
| Phase 4: Analytics Integration | 2 weeks | Phases 1-3 complete |
| Phase 5: UI Integration | 2 weeks | Phases 1-4 complete |
| Phase 6: Testing & Launch | 2 weeks | All phases complete |
| TOTAL | 12 weeks |  |

## 10.2 Required Resources

- Development: 1 Full-stack developer (primary), 1 Frontend developer (UI phase)

- Testing: QA resources for end-to-end testing, beta users

- Infrastructure: Minimal additional costs (existing Supabase/Redis infrastructure)

- Thinkific: API access (verify current plan includes API access)

# 11. Recommended Next Steps

- Regenerate API Key: The key shared in chat should be revoked and replaced immediately

- Verify Thinkific Plan: Confirm API access is included in your current subscription

- Review & Approve Proposal: Stakeholder sign-off on scope and timeline

- Set Up Development Environment: Create staging Thinkific instance for testing

- Begin Phase 1: Start with API client development and database migrations

IMPORTANT SECURITY NOTE: Please regenerate your Thinkific API key immediately, as it was shared in plain text. Store the new key securely in environment variables only.

--- End of Proposal ---